DC-PROJECT2018 meeting minutes

|  |  |
| --- | --- |
| Location: | Google Hangouts |
| Date: | June 20, 2018 |
| Time: | 8pm EST |
| Attendees: | Sara Schwarz, Tyler Bristol, Eden Mesfun and Ingrid Wong |

# Agenda items

1. Go through the Tech Plan line by line. This can be found on the Bitbucket project page under documents ([dc\_project1\_tech\_plan](https://bitbucket.org/tahbristol/dc_project1/src/master/docs/dc_project1_tech_plan)).
2. Discuss next steps and timelines.
3. Divide into teams for API research for Facebook and Twitter.
4. Q&A

| Action items | Owner(s) | Deadline | Status |
| --- | --- | --- | --- |
| Facebook API research led by Eden | Eden  Sara  Julio  Alexis  Kyle  Charisa | July 6, 2018 | In progress |
| Twitter API research led by Ingrid | Ingrid  Tyler  Yvonne  Srija  Christiana | July 6, 2018 | In progress |
|  |  |  |  |
| Bitbucket sign up and pushing to repo | Everyone | June 23, 2018 | In progress |
| Front-end/UI mockups (no code) | Anyone interested in design | July 6, 2018 | In progress |
| App name  Features of MVP (Minimum Viable Product) | Everyone  Tyler and Sara | July 6, 2018  June 27, 2018 | In progress  In progress |
|  |  |  |  |